MPC-493

July 31, 2015

**Project Title:**

Incorporating Maintenance Costs and Considerations into Highway Design Decisions

**University:**

University of Utah

**Principal Investigator:**

Juan C. Medina, PhD

Research Assistant Professor

Department of Civil and Environmental Engineering

CME 122 S Central Campus Dr, Room 413

Salt Lake City, UT 84112

University of Utah

Phone: (801) 585-1952

Email: juan.c.medina@utah.edu

**Research Needs:**

The strategic plan of the American Association of State Highway and Transportation Officials (AASHTO) Subcommittee on Design includes goals related to incorporating costs and impacts associated with maintenance activities into design decisions. These goals include: 1) develop cost-effective solutions for delivering projects that minimize the operational and maintenance resources needed to sustain system effectiveness and functionality; and 2) support efforts to enhance the involvement of construction, maintenance, and operations personnel in the design phase of project delivery. Maintenance costs, while significant throughout the life-cycle of a project, may sometimes be underrepresented as inputs to design decisions. Important considerations may include the frequency and intensity of routine maintenance activities associated with highway and street features and materials, as well as the selection of physical highway and street dimensions to support all types of future maintenance activities and associated temporary traffic control. Maintenance activities for bridges, pavement, and drainage infrastructure are very significant budget items influenced by initial design decisions. In terms of roadway geometric features, maintenance costs and considerations may be particularly relevant to decisions related to cross section allocation, roundabouts, intersection channelization, curb returns, raised medians, indirect left-turn and U-turn treatments, vertical clearance, and pedestrian/bicyclist accommodation. Roadside features such as barriers, sidewalks, signal supports, lighting, and signs (and any related ADA characteristics associated with these features) also have significant maintenance needs. This research project will examine possible policies, procedures, and practices for including life-cycle maintenance costs and other maintenance considerations into highway design decisions.

**Research Objectives:**

The primary objectives of this research project are to 1) identify how transportation system- and project-level design decisions impact long-term maintenance costs and operations, and 2) recommend possible changes to standard drawings and practices that minimize maintenance costs and optimize maintenance operations while fully considering other operational and safety impacts and trade-offs.

**Research Methods:**

The methodology for this project will incorporate a synthesis of literature, policies, and practice; development of a comprehensive decision framework; and collection and analysis of life-cycle maintenance cost data. First, the research team will identify, review, and critically synthesize 1) relevant published literature on incorporating maintenance costs and other maintenance considerations into design decisions and 2) current and historical practices related to incorporating maintenance costs and other maintenance considerations into highway design criteria and highway design decisions. A survey of design and maintenance personnel from selected state departments of transportation (DOTs) will also be conducted to identify and characterize practitioner perspectives on 1) the frequency and intensity of routine maintenance activities associated with highway and street features and materials, 2) how the selection of physical highway and street dimensions affects different types of future maintenance activities and associated temporary traffic control, 3) how the selection of nonconventional design elements (e.g. innovative intersection designs such as CFI, DDI, or ThruTurn, or decorative fencing or other roadside hardware) affects the type and cost of future maintenance, and 4) ways to enhance and augment the involvement of maintenance personnel in the design phases of project delivery. Once this information is gathered and synthesized, the research team will develop a draft framework for incorporating maintenance costs and other maintenance considerations into highway design decisions during different project development stages. The framework will be comprehensive in a sense to identify all possible maintenance-related inputs to making design decisions; i.e., it will not be restricted by current data availability. A meeting between the research team and a technical advisory panel of practitioners (TAC) from Utah Department of Transportation (UDOT) will be held, where the panel will provide a critical review of the draft framework, give initial impressions on priorities for filling in framework elements, and recommend criteria for establishing priorities (e.g., total budget, potential for cost-cutting, etc.). The technical advisory panel will also provide suggestions and contacts for collecting data to further confirm priorities and conduct life cycle cost analysis once priorities are finalized.

The research team will then collect and analyze maintenance cost data and finalize research priorities associated with populating selected parts of the framework for incorporating maintenance costs and other maintenance considerations into highway design decisions. Life cycle costs of different design alternatives associated with the high-priority framework elements will be estimated. The life-cycle cost analysis will consider initial design and construction costs as well as long-term maintenance costs. Possible changes to standard drawings and practices that minimize maintenance costs and optimize maintenance operations will be suggested, and related framework elements will be populated, showing life-cycle cost differences between design alternatives. Known traffic operational and safety effects associated with the design alternatives identified and analyzed during the life-cycle cost analysis will also be documented as part of the decision-making framework, as they will be key considerations to any suggested changes to standard drawings and practices. A final report will be prepared and submitted that documents the entire research effort. The final report will, to the extent supported by the research findings, 1) identify how transportation system- and project-level design decisions impact long-term maintenance costs and operations, and 2) recommend possible changes to standard drawings and practice that minimize maintenance costs and optimize maintenance operations while fully considering other operational and safety impacts and trade-offs.

**Expected Outcomes:**

The expected outcomes of the project will include 1) a more in-depth understanding of how transportation system- and project-level design decisions impact long-term maintenance costs and operations, and 2) suggested changes to state DOT standard drawings and practices that minimize maintenance costs and optimize maintenance operations while fully considering other operational and safety impacts and trade-offs.

**Relevance to Strategic Goals:**

The project scope and expected outcomes are directly related to *State of Good Repair*, as they will result in knowledge that will 1) support cost-effective solutions for delivering projects that minimize the operational and maintenance resources needed to sustain system effectiveness and functionality; and 2) support efforts to enhance the involvement of construction, maintenance, and operations personnel in the design phase of project delivery.

**Educational Benefits:**

The project team will include two graduate students and one undergraduate student from the University of Utah’s Department of Civil and Environmental Engineering. Results of the project will be incorporated into the University of Utah’s CvEEN 6525, Highway and Traffic Engineering, which currently covers key issues in roadway safety management, practices for design and safety considerations in resurfacing, restoration, and rehabilitation projects, performance-based roadway design, roadside design, work zone management and design, project development and delivery.

**Work Plan:**

The project objectives will be accomplished through executing the following nine major tasks:

1. **Synthesize Literature.** Identify, review, and critically synthesize relevant published literature on incorporating maintenance costs and other maintenance considerations into design decisions. Relevant design and value engineering literature that is directly applicable to the research objectives, but outside of the highway and street design discipline, will be considered on a selective basis.

2. **Synthesize Current and Historical Design Policies and Practice.** Identify, review, and synthesize current and historical practices related to incorporating maintenance costs and other maintenance considerations into highway design criteria and highway design decisions. Information sources will include AASHTO policies and publications, FHWA publications, and reviews of online state DOT documentation. The scope of the Task 2 review is expected to include any documented maintenance considerations when making bridge, pavement, drainage, roadway geometric, roadside, and operational design decisions.

3. **Conduct Surveys.** Survey design and maintenance personnel from UDOT as well as design and maintenance personnel from other selected state DOTs to identify and characterize practitioner perspectives on a) the frequency and intensity of routine maintenance activities associated with highway and street features and materials, b) how the selection of physical highway and street dimensions affects different types of future maintenance activities and associated temporary traffic control, c) how the selection of nonconventional design elements (e.g. innovative intersection designs such as CFI, DDI, or ThruTurn, decorative fencing or other roadside hardware) affects the type and cost of future maintenance, and d) ways to enhance and augment the involvement of maintenance personnel in the design phases of project delivery.

4. **Develop Draft Framework.** Develop a draft framework for incorporating maintenance costs and other maintenance considerations into highway design decisions during different project development stages. The framework will be comprehensive in a sense to identify all possible maintenance-related inputs to making design decisions; it will not be restricted by current data availability. Insights gained from the results of Tasks 1, 2, and 3 will inform draft framework development.

5. **Meet with TAC, Identify Data Needs.** A meeting between the research team and the technical advisory panel of practitioners from UDOT will be held. The TAC will provide suggestions and comments related to the outcomes of Task 1 through 4, including a critical review of the draft framework, initial impressions on priorities for filling in framework elements, and recommended criteria for establishing priorities (e.g., total budget, potential for cost-cutting, etc.). The technical advisory panel will also provide suggestions and contacts for collecting data that are available to further confirm priorities and conduct life cycle cost analysis once priorities are finalized. The data should include historical labor and equipment costs.

6. **Collect Maintenance Cost Data, Analyze Data, and Finalize Priorities.** Collect maintenance cost data with assistance from contacts identified during Task 5. Analyze data and establish priorities based on criteria identified in Task 5. Prepare a technical memorandum with prioritized elements and recommendations for which elements can be addressed with the remaining project time and budget.

7. **Conduct Life Cycle Cost Analysis and Populate** **Framework.** Estimate the life cycle costs for different design alternatives for the high-priority elements identified during Task 6. The analysis should consider initial design and construction costs as well as long-term maintenance costs. Identify possible changes to standard drawings and practice that minimize maintenance costs and optimize maintenance operations, and begin to populate related framework elements, showing life-cycle cost differences between design alternatives.

Quantitative evaluations will be preferred over qualitative assessments to produce data-driven results supported by actual cost-related transactions. To date, after an initial pre-selection of 4 high-priority elements, the in-depth analyses are focused on long-term maintenance costs of 1) barrier systems and 2) drainage elements. The two remaining high-priority elements include 1) cross-section elements and temporary traffic control, and 2) intersection and interchange form and design. Supplemental data will be collected for the cross-section element as time permits before the end of the project, whereas data from local crews and other states on effective snow removal and routine cleaning practices at innovative interchange/intersection designs will be also documented as part of the final report.

8. **Identify and** **Analyze Operational and Safety Trade-Offs**. Identify known traffic operational and safety effects associated with the design alternatives identified and analyzed during Task 7. The primary source of this information will be selected published literature as well as performance prediction tools such as the Highway Safety Manual, Highway Capacity Manual, Roadside Safety Analysis Program, and others.

9. **Submit Final Report and Presentation.** A Final Report will be prepared and submitted that documents the entire research effort. The final report should, to the extent supported by the research findings, 1) identify how transportation system- and project-level design decisions impact long-term maintenance costs and operations, and 2) recommend possible changes to practice that minimize maintenance costs and optimize maintenance operations while fully considering other operational and safety impacts and trade-offs. A PowerPoint presentation highlighting the methodology key findings of the research will also be prepared and delivered to the technical advisory panel. The PowerPoint file used during the panel presentation can also be used for future outreach efforts, including a presentation at the UDOT annual conference.

A schedule associated with this work plan is provided on the following page.

*Technology Transfer Plan*

The research results have the potential to 1) develop cost-effective solutions for delivering projects that minimize the operational and maintenance resources needed to sustain system effectiveness and functionality; and 2) support efforts to enhance the involvement of construction, maintenance, and operations personnel in the design phase of project delivery. Dr. Medina will deliver one presentation of the findings to a UDOT technical advisory panel of practitioners as part of Task 9 in the work plan. Dr. Medina will also volunteer to present the findings at the annual UDOT Engineering Conference. Findings will be shared at a national level by submitting the results for presentation at one or more TRB Annual Meetings as well as for publication in *Transportation Research Record*, ASCE *Journal of Transportation Engineering*, or *Transportation Research Part A: Policy and Practice*.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Major Task** | **Q 3**  **2014** | | | **Q 4**  **2014** | | | **Q 1**  **2015** | | | **Q 2**  **2015** | | | **Q 3**  **2015** | | | **Q 4**  **2015** | | | **Q 1**  **2016** | | | **Q 2**  **2016** | | | **Q3**  **2016** | | |
| 1 | Synthesize literature |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Synthesize current and historical design policies and practice |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Conduct surveys |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Develop draft framework |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Meet with TAC and identify data needs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Collect data, analyze data, and finalize priorities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Conduct LCCA and populate framework |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Identify and analyze trade-offs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Submit final report and presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

A revised schedule of the tasks after the delivery of the draft framework in June 2016, and adjusting for the change in PI and the DOT project manager is shown in the following table:

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | | |  | | |  | | |  | | |  | | |  | | |  |  | | |
| **No.** | **Major Task** | **Q 2** | | | **Q3** | | | **Q 4** | | | **Q 1** | | | **Q 2** | | | **Q3** | | | | **Q 4** | | |
|  |  | **2017** | | | **2017** | | | **2017** | | | **2018** | | | **2018** | | | **2018** | | | | **2018** | | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |
| 6 | Collect data, analyze data, and finalize priorities |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |
| 7 | Conduct LCCA and populate framework |
| 8 | Identify and analyze trade-offs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |
| 9 | Submit final report and presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |

**Project Cost:**

Total Project Costs: $100,000

MPC Funds Requested: $50,000

Matching Funds: $50,000

Source of Matching Funds: Utah Department of Transportation

**TRB Keywords:**

Benefit cost analysis, Design methods, Life cycle analysis, Maintenance, Performance based specifications, Value engineering

**References:**

Adams, T., & Kang, M. (2006). *Considerations for Establishing a Pavement Preservation Program.* Washington D.C.: Transportation Research Board 85th Annual Meeting.

ASCE, & Eno. (2014). *Maximizing the Value of Investments Using Life Cycle Cost Analysis.* Reston, Virginia: American Society of Civil Engineers.

Berry, D. J. (2013). *Value Engineering and Transportation Projects.* Retrieved from meadhunt: http://www.meadhunt.com/insights/transpo/ve-for-transportation/

CE. (2006). *Constructing Excellence.* Retrieved from Business Benefits for Whole Life Costing: http://constructingexcellence.org.uk/resources/whole-life-costing/

Ceran, T., & Newman, R. B. (1992). *NCHRP Report 349: Maintenance Considerations in Highway Design.* Washington D.C.: Transportation Research Board, National Research Council.

Clark, J. A. (1999). *Value Engineering Workbook: For Small Transportation Projects.* Worcester Polytechnic Institute. Retrieved from http://www.wpi.edu/Pubs/ETD/Available/etd-0328100-143613/unrestricted/clarkworkbook.pdf

Committee, T. (2014). *Snow and Ice Databook 2014: Winter Maintenance.* Andorra: XIVth International Winter Maintenance Congress.

Dallas, M. (2006). *Value and Risk Management: A Guide to Best Practice.* UK: Blackwell.

Doctor, M. (2014). *Risk-Based Approaches to Highway Design: Achieving Flexibility and Implementing Context Sensitive Solutions.* Washington D.C.: TRB Geometric Design Committee.

FFC. (2001). *A Guide to Integrating Value Engineering, Life-Cycle Costing, and Sustainable Development.* Washington D.C.: National Academy Press.

FHWA. (2002). *Life-Cycle Cost Analysis Primer: Office of Asset Management.* Washington D.C.: U.S. Department of Transportation, Federal Highway Administration.

FHWA. (2014). *Value Engineering Final Rule.* Retrieved from U.S. Department of Transportation, Federal Highway Administration: http://www.fhwa.dot.gov/ve/

FHWA. (2015). *Federal-aid Value Engineering Summary Reports.* Retrieved from U.S. Department of Transportation, Federal Highway Administration: http://www.fhwa.dot.gov/ve/vereport.cfm

Freer-Hewish, R. J. (1986). How design, construction and maintenance inter-relationship affect total life performance of roads. *15th ARRB Conference, part 3*, (pp. 293-313).

Greenroads, M. (2015, April). *Project Requirements.* Retrieved from Greenroads Manual v1.5: file:///C:/Users/anusha/Desktop/Downloads/pr-2-lifecycle-cost-analysis.pdf

Karim, H. (2011). Road Design for Future Maintenance: Life-Cycle Cost Analyses for Road Barriers. Stockholm, Sweden.

Langston, C. (2002). *Design and Construction: Building in Value.* Oxford: Butterworth-Heinemann.

Olsson, U. (1983). *Infrastructure Design with Regard to Maintenance and Operation.* Stockholm, Sweden: Report no: 1983:25, Construction Research Council.

Parker, D. (1977). *Value Engineering Theory, Lecture Outline and Reading Supplement, 3rd Edition.* Washington D.C.: The Lawrence D. Miles Value Foundation.

Prarche, S. (2007). Infrastructure Management and the Use of Public Private Partnerships. *CSCE Annual General Meeting and Conference.* Canada: Yellowknife.

Rangaraju, P., & et. al. (2014). *Life Cycle Cost Analysis for Pavement Type Selection.* Clemson: South Carolina Department of Transportation, Clemson University. Retrieved from http://www.clemson.edu/t3s/scdot/pdf/projects/SPR656Final.pdf

Services, V. (2015). *Value Adding Solutions.* Retrieved from VM Services (Pty) Ltd: http://www.vmservices.co.za/pages/value-engineering-benefits

Stenbeck, T. (2004). *Incentives to Innovations in Road and Rail Maintenance.* Stockholm, Sweden: Royal Institute of Technology.

Thorsman, H., & Magnusson, Y. (2004). *Thorsman and Magnusson Project 04: Collision-free roads.* Sweden: Dalarna University.

Turner, O., & Reark, R. (1981). *NCHRP Synthesis of Highway Practice 78:Value Engineering in Preconstruction and Construction.* Washington D.C.: Transportation Research Board, National Research Council.

TXDOT. (2014). *Roadway Design Manual: Maintenance Considerations in Design.* Texas Department of Transportation.

University, S. (2005). *Guidelines for Life Cycle Cost Analysis.* Stanford, California: Stanford University: Land and Buildings.

Walls III, J., & Smith, M. R. (1998). *Life-Cycle Cost Analysis in Pavement Design: In Search of Better Investment Decisions.* Washington D.C.: U.S. Department of Transportation, Federal Highway Administration.

Williamson, A., & et. al. (2010). The Consideration of Maintenance Issues During the Design Process in the UK Public Sector. *Procs 26th Annual ARCOM Conference* (pp. 1091-1100). Leeds, UK: Association of Researchers in Construction Management.

Wilson, D. C. (2005). *NCHRP Synthesis 352, Value Engineering Applications in Transportation: A Synthesis of Highway Practice.* Washington D.C.: Transportation Research Board.

Woodward, D. (1997). Life Cycle Costing-theory, information acqusition and application. *International Journal of Project Management*, 335-344.

WSDOT. (2014, July). *WSDOT Design Manual M 22-01.11.* Retrieved from Chapter 301 Design and Maintenance Coordination: http://www.wsdot.wa.gov/publications/manuals/fulltext/M22-01/301.pdf